**CITS5206 Group 3 - Human Movement**

**CITS5206 PROFESSIONAL COMPUTING**

## **MEETING 2 AGENDA/MINUTES**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Meeting Name:** | | *Meeting 1 - Human Movement* | | | | | | |
| **Chair of meeting:** | | Parker Feng | | | | | | |
| **Date of meeting:** | | *10/08/2020* | | **Time:** | | *10:30 AWST - 11:50 AWST* | | |
| **Minutes Recorded By:** | | Han Chooi | | **Location:** | | Ezone North 202A | | |
| Attendance at Meeting | | | | | | | | |
| Name | Student Number | | Status | | Email Address | | | |
| Han Chooi | 22126954 | | Member | | [22126954@student.uwa.edu.au](mailto:22126954@student.uwa.edu.au) | | | |
| Jialing Liu | 23125467 | | Member | | [23125467@student.uwa.edu.au](mailto:23125467@student.uwa.edu.au) | | | |
| Lovedeep Kaur | 22358259 | | Member | | [22358259@student.uwa.edu.au](mailto:22358259@student.uwa.edu.au) | | | |
| Parker Feng | 23006088 | | Member | | [23006088@student.uwa.edu.au](mailto:23006088@student.uwa.edu.au) | | | |
| **Agenda** | | | | | | | | |
| 1. Update from members 2. Issues & Features 3. Proposal for phase one 4. Quick meeting with client 5. Task for this week 6. Select next chair of meeting | | | | | | | | |
| **Old Business** | | | | | | | | |
| **Topic** | | | | | | | **Owner** | **Time** |
| N/A | | | | | | | N/A | N/A |
| **New Business** | | | | | | | | |
| **Topic** | | | | | | | **Owner** | **Time** |
| 1. **Update from members**  **Jialing Liu:** - Collected data with Garmin - Downloaded the data - Not enough transport mode (No bus) - GPS does not work in bus and in train - Cycling mode & Work mode, GPS work. - Speed distance  **Lovedeep:** - Collected data with Garmin - GPS works in bus & train but distance is wrong - Example: 0.33km for Burswood to Perth - Installed Flutter and test run Flutter.  **Parker:** - Complete version 1 prototype. Prototype can run on android studio. - Prototype includes log in & registration form. - Prototype includes map - Shared screenshot of app in MS Team.  **Han:** **-** Study data provided by Jialing& Doina - Construct main problem statement  - Discuss with Parker for issues & features plans. - Drafted first proposal for phase one - Found out data provided by Garmin are Aggregated - Installed Flutter via VSCode but couldn’t run due to Android SDK. Homebrew Android SDK doesn’t work as well. - Bought a Udemy course, password is CITS5206 - User ID : [tsinchooi@gmail.com](mailto:tsinchooi@gmail.com) - Link: <https://www.udemy.com/course/flutter-bootcamp-with-dart/learn/lecture/14481782#overview>   **Amanda:** - Installed Flutter on VScode, wasn’t desired  - Had a suggestion about adding the mode of transport to phase 2 as an option   - installed Strava for data collection | | | | | | | All | 15 mins |
| 1. **Issues & Features**   - Refer to document in MS Team. | | | | | | | All | 20 mins |
| 1. **Proposal for phase one** - Refer to document in MS Team. | | | | | | | All | 20 mins |
| 1. **Make quick appointment with client** | | | | | | | All | 5 mins |
| 1. **Task for this week** **-** In 3 days time, complete Flutter installation and try run the prototype version 1. Setup Github. - User case  - User Stories - Modeling Diagram - Wireframing | | | | | | | All | 15 mins |
| 1. **Select next chair of meeting** **- Jialing** | | | | | | | All | 5 mins |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Action Items** | | | | | | | |
| **Action** | | | | | **Owner** | | **Due Date** |
|  | | | | |  | |  |
|  | | | | |  | |  |
|  | | | | |  | |  |
|  | | | | |  | |  |
| **Next Meeting (if applicable)** | | | | | | | |
| **Date:** (DD/MM/YY) | 10/08/2021 | **Time:** | 10:30 | **Location:** | | Ezone N 202A | |